Introduction to NLP
Intermediate Project Submission
Team Members :
Aravapalli Akhilesh
Aaradhya Gupta

---
Timeline (Old)
Timeline (Old)
- Going through more papers and blogs.	[10th March]
- Gathering , Cleaning and expanding the corpus. []
- Building and Training seq2seq model on the cleaned corpus.
- Figuring out and applying constraints on decoder side.
- Implementing sub-word level models.
- Validating and rating the model using various parameters.
Milestones	Tentative date of completion
	[17th March]
	[25th March]
	[5th April]
	[12th April]
	[18/19th April]

---
Timeline
Timeline
Milestones	Tentative Date of Completion
Going through more papers and blogs	[10th March]
Gathering,cleaning and expanding the corpus	[17th March]
Building and Training the LSTM model on corpus	[25th march]
Applying triggers/constraints on the model	[5th April]
Implement some optimization techniques	[12th April]
Validating and evaluating our model	[18-19th April]

---
Work done
Work done
- Gone through papers and blogs related to the model
- Gathered the corpus and cleaned it on a basic level
- Built the model (LSTM) using PyTorch.
- Trained the model on small part of the corpus(Due to hardware constraints)
- Validated the model using perplexity.

---
Work to be done
Work to be done
- Apply constraints on the model for better code-switching in a sentence.
- Clean the corpus, and remove more noise, (all emoticons, ‘ ……. ’ , etc.)
- Train the model on the left-over corpus(Using some techniques which help us to get over the hardware constraints)
- Final validation on the model using more relevant scoring methods.(CMI)

---
Github
References
1. Some Youtube Videos (3Blue1Brown)
2. https://www.aclweb.org/anthology/attachments/2020.findings-emnlp.206.OptionalSupplementaryMaterial.pdf
3. https://colah.github.io/posts/2015-08-Understanding-LSTMs/
Github
https://github.com/aforakhilesh/Code-Mix-Generation